# Meeting notes — Editor kickoff

Date: May 21, 2026   Attendees: Alice, Bob, Carol

## Decisions

- We will ship a focused v1 instead of trying to match every Google Docs feature.

- Sharing in v1 is one role only: collaborator. Viewer vs editor lands in v2.

- File import covers .txt, .md, and .docx. Image upload deferred.

## Action items

- Alice — finalize the editor toolbar set by Wednesday.

- Bob — implement the share-by-email dialog.

- Carol — write the integration test for the authorization flow.

## Notes

We discussed last-write-wins as the conflict policy and agreed it is acceptable for v1. Operational transform is a Q4 conversation.

The team raised concerns about file size limits. We settled on a 5MB cap for the first release.

### Next steps

- Sync again Friday at 10am for a demo of the autosave indicator.

- Ship a beta to two friendly teams next week.